Contingency Plan

Loss of a Key Internal Resource  –
Example

November 19, 2025     l      Confidential

Contingency Plan – Loss of a Key Resource

## Preventive Actions

| Action | Responsible person HR Team Leader Managers Relevant resource Etc. | Frequency Monthly Quarterly Annually Etc. | Status ✅ In Progress 🔄 To Do ✅ Functional |
| --- | --- | --- | --- |
| Define an internal communication channel for the project |  |  |  |
| Identify the critical roles and resources |  |  |  |
| Document key processes and tasks (on your communication channel) |  |  |  |
| Appoint an internal substitute or backup person |  |  |  |
| Implement cross-training |  |  |  |
| Maintain an up-to-date knowledge base (on your communication channel) |  |  |  |
| Promote mentoring and knowledge transfer (on your communication channel) |  |  |  |

## Corrective Actions (in the Event of Staff Loss)

| Step | Description | Responsible person HR Team Leader Managers Relevant resource Etc. | Deadline |
| --- | --- | --- | --- |
| Evaluate the impact of the loss |  |  |  |
| Activate the succession plan (mobilize the designated substitute or appoint an interim person) |  |  |  |
| Inform Maestro |  |  |  |
| Access available documentation |  |  |  |
| Reassess priorities (reorganize tasks to avoid critical delays) |  |  |  |